Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story Points)

| Project Title | India's Agricultural Crop Production Analysis |
| --- | --- |
| Domain | Agriculture / Data Analytics & Business Intelligence |
| Tool | Tableau Desktop / Tableau Public |
| Dataset | Historical Indian Crop Production Data, 1997–2021 |
| Prepared By | Divya Kauluri (Team Project — completed individually; the team lead and other assigned members did not contribute to the work) |
| Mentor | N/A — Individual Submission |
| GitHub Repository | https://github.com/divyakauluri-spec/India-s-agricultural-crop-production-analysis |
| Tableau Public Link | https://public.tableau.com/app/profile/divya.kauluri/viz/IndiaAgricultureanalysisproject/IndiasAgricultureJourney?publish=yes |
| Date | 20/07/2026 |

Project Context

This report presents a comprehensive visual exploration of India’s agricultural cultivation using 25 years (1997–2021) of historical crop production data. Nine Tableau visualizations — a KPI Summary panel, State-wise Production Map, Year-wise Total Production chart, Trend of Agricultural Yield chart, Cultivated Area by Crop chart, State-wise Cultivated Area Comparison chart, Leading States by Production chart, Production Distribution by Unit Type donut, and Season-wise Production pie — are combined into four role-specific dashboards and a five-point guided Story, enabling stakeholders to uncover patterns, identify areas of growth or concern, and make data-driven decisions.

By harnessing the power of Tableau, this report presents the data in a visually appealing, interactive form that lets readers explore the intricacies of India’s agricultural cultivation for themselves.

# Scenario 1: Small-Scale Farmer

Rajesh is a small-scale farmer in Uttar Pradesh who wants to maximize his crop yield and income. However, he struggles to decide which crops to grow each season due to changing weather patterns and market demand. By analyzing historical agricultural data (1997–2021), Rajesh needs insights into seasonal crop trends, regional productivity, and high-performing crops to make better farming decisions and reduce risk. The Farmer’s View dashboard serves Rajesh through the Cultivated Area by Crop and Season-wise Production charts.

# Scenario 2: Government Policy Analyst

Ananya works with the Ministry of Agriculture and is responsible for designing policies to improve agricultural productivity across India. She needs to identify regions with low crop yield, understand long-term production trends, and evaluate the impact of seasonal variations. Using Tableau dashboards, she aims to uncover patterns in the data to support data-driven policy decisions and allocate resources effectively. The Policy Analyst’s View dashboard serves Ananya through the State-wise Production Map and Trend of Agricultural Yield chart.

# Scenario 3: Agribusiness Investor

Vikram is an agribusiness investor looking to invest in high-growth agricultural sectors. He needs to analyze historical crop production data to identify profitable crops, emerging trends, and regions with consistent growth. By leveraging visual analytics in Tableau, Vikram seeks to minimize investment risk and make informed decisions on where and what to invest in the agricultural market. The Investor’s View dashboard serves Vikram through the Leading States by Production and Cultivated Area by Crop charts.

As an individual contributor, Divya Kauluri was assigned to every task below across all 3 sprints.

Product Backlog & Sprint Schedule

| Epic | Task | Points | Priority | Sprint |
| --- | --- | --- | --- | --- |
| Data Collection | Download and verify official dataset (345K rows, 1997–2021) | 2 | High | Sprint 1 |
| Data Collection | Confirm dataset columns: State, District, Crop, Year, Season, Area, Production | 1 | High | Sprint 1 |
| Data Preparation | Clean dataset using Python Pandas (rename, strip whitespace, extract year, add Yield) | 3 | High | Sprint 1 |
| Data Preparation | Connect cleaned CSV to Tableau; set State Name geographic role | 2 | High | Sprint 1 |
| Data Visualization | Build State-wise Production filled map with Season + Year filters | 3 | High | Sprint 1 |
| Data Visualization | Build Year-wise Total Production and Trend of Agricultural Yield line charts (1997–2021) | 2 | High | Sprint 1 |
| Data Visualization | Build KPI Summary panel and Leading States by Production chart | 2 | High | Sprint 2 |
| Data Visualization | Build Season-wise Production chart (pie) and Production Distribution by Unit Type chart (donut) | 2 | Medium | Sprint 2 |
| Data Visualization | Build Cultivated Area by Crop and State-wise Cultivated Area Comparison charts (exclude Coconut outlier) | 3 | Medium | Sprint 2 |
| Dashboard | Assemble Farmer's View dashboard | 3 | High | Sprint 2 |
| Dashboard | Assemble Policy Analyst's View dashboard | 3 | High | Sprint 2 |
| Dashboard | Assemble Investor's View dashboard | 2 | Medium | Sprint 2 |
| Story | Build Tableau Story with story points and captions | 3 | Medium | Sprint 3 |
| Performance Testing | Test all filters for responsiveness; document load time and data volume | 2 | Medium | Sprint 3 |
| Web Integration | Publish workbook to Tableau Public; verify URL access | 2 | High | Sprint 3 |
| Documentation | Complete all GitHub repository deliverables (docs, report, screenshots) | 5 | High | Sprint 3 |
| Documentation | Record demonstration video (60–90 seconds) | 3 | High | Sprint 3 |

Velocity

Sprint 1 = 13 points | Sprint 2 = 16 points | Sprint 3 = 12 points | Total = 41 story points. Sprint 2 carried the heaviest load because it covered both dashboard assembly and the Tableau Story, the two most integration-heavy deliverables; Sprint 3's lighter total reflects testing and documentation work, a normal taper on a single-contributor schedule.